# MafiaFerry SEO — 30-Day Quick-Win Checklist

Do these in order. Each item builds on the last.

## Week 1 — Foundation

| # | Task | Why |
| --- | --- | --- |
| 1 | Buy and connect mafiaferry.com domain | Without custom domain, nothing else works |
| 2 | Set up Google Search Console for mafiaferry.com | Required to submit sitemap and monitor rankings |
| 3 | Set up Google Analytics 4 | Track which pages get traffic and where visitors come from |
| 4 | Claim Google Business Profile for MafiaFerry | Free — gets you on Google Maps immediately |
| 5 | Ensure SSR/SSG — all pages render in HTML not only JavaScript | Pages not in HTML won't be indexed by Google |
| 6 | Create and submit XML sitemap to Search Console | Tells Google all your pages exist |
| 7 | Add canonical tags to every page | Prevents duplicate content penalties |

## Week 2 — First Content

| # | Task | Why |
| --- | --- | --- |
| 8 | Publish Ferry Schedule page (/ferry/) with full content from Doc 3 | Your #1 commercial page — publish asap |
| 9 | Add JSON-LD schema to ferry page (from Doc 5 Template 1) | Enables rich results in Google |
| 10 | Write and publish Post 1: Ras Mkumbi Lighthouse | Near-zero competition — easiest first ranking |
| 11 | Write and publish Post 2: Whale Shark Season Guide | High intent, low competition |
| 12 | Add internal links: both blog posts → ferry booking page | Passes authority to commercial page |
| 13 | Optimise all image alt tags with keywords | Image SEO — easy and often ignored |
| 14 | Add breadcrumbs to all pages | Helps Google understand site structure |

## Week 3 — More Content & Operators

| # | Task | Why |
| --- | --- | --- |
| 15 | Write and publish Post 3: How to Get to Mafia Island | High commercial intent — drives bookings |
| 16 | Write and publish Post 4: Chole Island Day Trip | Zero competition, great for authority |
| 17 | Onboard first 2-3 tour operators using template from Doc 4 | Each operator = new indexable page |
| 18 | Add schema to first operator pages (Doc 5 Template 2) | Enables star ratings in search results |
| 19 | Send outreach emails to theordinaryadventurer and spirit-travelers (Doc 6) | Priority backlinks |
| 20 | Request Rome2Rio operator listing (Doc 6 Email 3) | Free backlink from high-authority travel site |
| 21 | Ask each onboarded operator to link to their profile page | Free backlinks from their sites/socials |

## Week 4 — Stays & Monitoring

| # | Task | Why |
| --- | --- | --- |
| 22 | Write Post 5: Blue Lagoon & Sandbank | Zero competition — easy win |
| 23 | Write Post 6: Budget Travel Guide | Captures budget traveller traffic |
| 24 | Publish /things-to-do/ hub page (Post 7) | Hub page ties all content together |
| 25 | Onboard first 3-5 homestays using Doc 4 template | Accommodation SEO — Booking.com barely covers Mafia |
| 26 | Add schema to stays pages (Doc 5 Template 3) | Enables price display in search |
| 27 | Check Google Search Console — which queries trigger impressions? | Tells you what is working and what to write next |
| 28 | Update ferry schedule page with any real-time data | Freshness signal to Google |
| 29 | Register on Tanzania Tourism Board directory | Free authoritative backlink |
| 30 | Review all pages for internal linking gaps | Every page should link to 2-3 others |

## Ongoing Monthly Actions

- Publish at least 1 new blog post per month

- Update ferry schedule page if times/prices change — Google rewards fresh content

- Respond to all reviews left on operator/stay pages (signals active platform)

- Check Search Console monthly for new queries to target

- Add 1-2 new operators or stays per month

- Monitor competitor sites quarterly — if they update content, update yours to stay ahead

## The Single Most Important Metric to Watch

In Google Search Console, track: 'Clicks' for the keyword 'Mafia Island ferry'. That one keyword, ranking in position 1-3, is worth more than all other traffic combined. Everything in this guide — the blog posts, the schema, the backlinks — ultimately serves to win that term. It should be your north star KPI.